Risk register

This document identifies and assesses risks that could affect project success. It categorizes each risk by its potential impact, outlines mitigation strategies, and assigns responsibility for managing them.

Overall risk rating key

| Number value | Impact | Likelihood |
| --- | --- | --- |
| 1 | Insignificant | Rare |
| 2 | Minor | Unlikely |
| 3 | Moderate | Possible |
| 4 | Major | Likely |
| 5 | Severe | Very likely |

Weighted Risk table

The overall risk rating includes the likelihood of occurrence and the impact of the risk on our project’s development. This formula is low level and does not account for the importance of each risk to the success of our project. To thoroughly investigate the full extent of possible damage, to focus on the issues most prevalent and most likely to harm our development, we must conclude a weighted assessment of each risk and calculate an average weighted score to fully prevent each threat according to priority. The formula that represents the weighted risk is shown below

WA =(Likelihood x Impact) x Weight

| Number value | Weighted importance |
| --- | --- |
| 1 | Low |
| 2 | Moderate |
| 3 | High |
| 4 | Critical |

| Risk ID | Weight |
| --- | --- |
| R1 | 3 |
| R2 | 3 |
| R3 | 4 |
| R4 | 3 |
| R5 | 2 |
| R6 | 4 |
| R7 | 3 |
| R8 | 3 |
| R9 | 3 |
| R10 | 2 |
| R11 | 2 |
| R12 | 4 |

Priority banding:

- High priority = 40+

- Medium priority = 25-39

- Low priority = < 25

Full Risk Register

| ID | Risk Description | Likelihood (1-5) | Impact (1-5) | Mitigation / Action | Responsible | Overall risk rating (out of 20) | Weighted average risk |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | System bugs and error in the system | 4 | 3 | Review the code on a regular basis, in line with new feature addition | Tester | 12 | 36 |
| R2 | Schedule delays | 3 | 4 | Use gantt chart to track weekly/daily tasks and urgency | Whole team | 12 | 36 |
| R3 | Compliance and legal issues | 2 | 4 | Ensure GDPR compliance and legal review before deployment | Legal team | 8 | 32 |
| R4 | Scope creep | 3 | 4 | Set approval rules for any new changes to avoid repeating scope creep | Project manager | 12 | 36 |
| R5 | Team using different OS | 3 | 2 | Recheck designs and functionality on all OS to ensure consistency | Whole team | 6 | 12 |
| R6 | Unclear requirements | 4 | 4 | Confirm requirements with relevant authority | Project lead | 16 | 64 |
| R7 | Poor communication | 2 | 4 | Set up communication channels (WhatsApp, Discord) and maintain notes on GitHub | Whole team | 8 | 24 |
| R8 | Integration issues | 4 | 3 | Maintain version control | Developer | 12 | 36 |
| R9 | Accidental deletion or corruption of files | 3 | 4 | Maintain regular backups to recover lost data from GitHub | IT support | 12 | 36 |
| R10 | University case study updates affecting project requirements | 1 | 5 | Keep updated with university Blackboard announcements and confirm changes with module leader | Project lead / Team | 5 | 10 |
| R11 | Team member unable to complete task in time eg illness | 3 | 3 | Other team members to stay flexible and help cover to complete the task | Whole team | 9 | 18 |
| R12 | Data breaches (SQL injection attacks, unauthorised action etc) | 2 | 5 | Implementing user authentication, encryption for data and parameterized SQL queries to prevent | Whole team | 10 | 40 |