Paragon Apartments System

The main project aim is to develop and design a secure and scalable software platform for Paragon Apartments Systems (PAMS), which will operate across multiple UK locations including Bristol, Cardiff, London, and Manchester. The system aims to replace the existing paper-based system with a software solution to prevent duplication and inaccurate information. It will also address weak security and the absence of proper role-based access, which can risk tenants’ data being leaked, while improving efficiency across all branches and management components. The proposed system will include an Account and User Management component that supports front-desk staff in dealing with tenant data and registering new tenants, finance managers in managing accounts and generating reports, maintenance staff in handling maintenance requests and logging resolved issues, managers in overseeing apartment occupancy, generating reports, and expanding business across different cities, and administrators at specific locations who manage all user accounts, manage apartments, generate reports for their assigned location, and track lease agreements, including lease end dates.

The Tenant Management component’s core functions include maintaining tenant records by adding, updating, and removing information, as well as tracking associated lease agreements, payment histories, and complaint logs. Tenants can also request to leave before the end of their contract, providing one month’s notice and paying a penalty . The Apartment Management component handles apartment and assigns apartments to tenants to track occupancy, and manages the lifecycle of maintenance requests. A Payment and Billing component manages invoices, payments, and late payment notifications, implemented virtually, while a Reporting component and a Maintenance component track all maintenance issues. Each component and role has shared and distinct access to ensure that users can perform relevant tasks while maintaining security and operational efficiency.

Additionally, the system includes an electronic dashboard for tenants to log in, view their payment history, receive alerts for late payments, submit complaints, request repairs, and track the progress of repair requests, enhancing transparency and user engagement across all services.

### Project aims:

Team Collaboration and User Diversity:
• Develop a system collaboratively within a group environment that meets the diverse needs of different user groups.
• Develop practical soft skills, particularly teamwork, to effectively apply them in real-life situations.

System Design and Usability:
• Design, build, model, and test a secure and efficient desktop-based Paragon Apartment Management System (PAMS) in line with the project brief.
• Ensure the system is user friendly for clients and reduce training requirements for staff.
• Making sure that the UI is user friendly, easy to navigate and accommodating to people with visual disabilities such as colour blindness.

System Performance and Scalability:
• The system functions consistently across different locations.
• Ensure the system maintains optimal performance, even during peak usage times.

Security and Access Control:
• Ensure tenant data safety throughout the system.
• Each role must not access confidential data outside their authority, preventing unauthorized access.

### Objectives:

1. Effective group planning (supports MO3):
• Specific: Use structured teamwork with weekly meetings, clear role allocation, communication through Teams and GitHub.
• Measurable: Monitor progress using a Gantt chart and risk register with weekly reviews and deliverables.
• Relevant: Ensures effective collaboration to meet project aims.
• Setting time-specific goals to ensure deadlines are completed.

2. Assess and choose an SDLC (supports MO1):
• Evaluate project size and complexity.
• Research SDLC methods (e.g., Waterfall, Spiral) and compare Agile, Waterfall and Spiral using flexibility, risk management, collaboration and complexity.
• Measurable: Evaluate each SDLC method by flexibility, risk management, collaboration and complexity to select the most suitable model.
• Achievable: Each member contributes research.
• Relevant: Ensures effective planning and development.

3. Design and implement PAMS (supports MO1):
• Create a functional and user-friendly desktop application.
• Design database structure, UI and system architecture.
• Build separate components using modular programming.
• Ensure all components integrate consistently.

4. Execute a structured test plan (supports MO2):
• Create a detailed plan including unit, integration and acceptance testing.
• Verify components meet functional and non-functional requirements.
• Document procedures, results and fixes.
• Evaluate usability, efficiency and accuracy.
• SMART: specific, measurable, attainable, realistic, time-bound.

5. Follow legal, ethical, social and professional standards (supports MO4):
• Consider 2-tier authentication and role-based access control.
• Comply with GDPR principles.
• Consider ethical software design.