# Project Plan – PAMS System

Team Members: Mohamed, Chiko, Leyla, Erin, Ava

| Task | Objective | Description | Roles | Dates or Duration | Dependencies | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Introduction | Project overview | Introduce project background, scope, and context | Mohamed, Erin, Ava, Leyla | 3 days | None | Sets context for entire project |
| Aims & Objectives | Define goals | Define clear project aims, objectives, and success criteria | Mohamed, Erin, Chiko, Ava | 4 days | Introduction complete | Guides all planning and design decisions |
| Literature Review | Research | Review academic and technical sources relevant to the system | Erin, Leyla, Mohamed, Ava | 14 days | Introduction complete | Supports design and justification |
| Requirements | Requirement analysis | Gather and document functional and non-functional requirements | Mohamed, Leyla, Ava, Erin | 15-22 october | Aims & objectives complete | Critical for system accuracy |
| Project Planning | Planning & scheduling | Define timeline, milestones, roles, and deliverables | Erin, Mohamed, Ava, Leyla | 22-31 october | Requirements complete | Forms basis of project execution |
| UML Design | System modelling | Design system diagrams (use case, class, sequence diagrams) | Leyla, Mohamed, Erin, Ava | 1-14 november | Requirements complete | Visualises system structure |
| Risk Register | Risk management | Identify, analyse, and document project risks | Erin, Mohamed, Ava, Leyla | 15-22 november | Project planning complete | Reviewed throughout project |
| ERD | Database modelling | Design entity-relationship diagrams for database structure | Ava, Erin, Chiko, Leyla | 20-30 november | Requirements complete | Prepares for database implementation |
| Test Plan | Test preparation | Define test strategy, test cases, and validation methods | Ava, Erin, Mohamed, Leyla | 25 november -7 december | ERD complete | Improves data integrity |
| Normalization | Data optimisation | Normalize database tables to reduce redundancy | Ava, Erin, Mohamed, Leyla | 25 november -8 december | ERD complete | Improves data integrity |
| Tkinter UI | Reusable UI components | Buttons, input fields, event handlers, utility functions,etc.. | Mohamed, Leyla, Erin, Ava | Continuous across project | None | Supports Index and UI modules |
| Helper Functions | Reusable UI components | Buttons, input fields, event handlers, utility functions,etc.. | Mohamed, Leyla, Erin, Ava | Continuous across project | None | Supports Index and UI modules |
| Database Implementation | Data storage | implement tables, relationships, queries, secure storage | Ava, Erin, Mohamed, Leyla | 15-21 december | ERD complete | Improves data integrity, reduces data duplication, optimizes storage |
| Authentication | Secure authentication | Build login system, hashed passwords, role-based access | Mohamed, Chiko, Ava, Erin | 19-25 december | database | Critical; foundational for other modules |
| Admin – Overview & Management | Staff, apartments, tenants, leases | View/add/remove managers/staff, register/update apartments, oversee tenants | Mohamed, Chiko, Ava, Erin | 26 Jan - 31 Jan 2025 | Login complete | Backend heavy; rotation possible |
| Admin – Finance & Security | Finance, security, role management | Access reports, approve budgets/leases, manage roles, approve sensitive requests | Mohamed, Ava, Chiko, Leyla | 1 Feb - 6 Feb 2025 | Admin Overview complete | Can run in parallel with Manager modules |
| Managers – Operations | City operations | Manage tenant/apartment/lease info, assign maintenance, approve completion | Chiko, Mohamed, Ava, Erin | 7 Feb - 14 Feb 2025 | Admin modules ready | Rotation possible after 2 weeks |
| Managers – Reports & Analytics | Reports & analytics | Generate city performance, occupancy, financial reports, graphical analytics | Leyla, Erin, Mohamed, Ava | 15 Feb - 17 Feb 2025 | Operations module ready | Small task; allows DB exposure |
| Finance – Transactions | Payment processing | Record payments, invoices, deposits, flag late payments | Ava, Chiko, Leyla, Erin | 18 Feb - 20 Feb 2025 | Login/Admin ready | Backend heavy; rotation optional |
| Finance – Reports & Billing | Financial summaries & tenant billing | Generate monthly/quarterly/yearly summaries, compare rents, export reports | Ava, Erin, Chiko, Leyla | 21 Feb - 26 Feb 2025 | Transactions module ready | Small; rotation every 2 weeks |
| Maintenance – Requests & Work | Track maintenance | View/update requests, add notes, log time/costs, prioritize tasks | Chiko, Mohamed, Leyla, Erin | 27 Feb - 1 Mar 2025 | Manager Operations ready | Small task; rotation possible |
| Maintenance – Schedule & History | Scheduling & history | Schedule appointments, send notifications, view historical records | Chiko, Mohamed, Ava, Erin | 2 Mar - 7 Mar 2025 | Requests & Work ready | Small task; rotate if needed |
| Front Desk – Registration | Tenant registration | Register new tenants, record apartment preferences and leases | Leyla, Erin, Mohamed, Ava | 8 Mar - 9 Mar 2025 | Login & Helper ready | Can run in parallel with backend tasks |
| Front Desk – Records & Maintenance | Update tenant & maintenance records | Update tenant info, log maintenance requests, maintain logs | Leyla, Erin, Ava, Mohamed | 10 Mar - 11 Mar 2025 | Registration ready | Rotate if realistic |
| Tenant – Profile & Lease | Tenant profile management | View/update personal info, request early termination | Mohamed, Chiko, Leyla, Erin | 12 Mar - 13 Mar 2025 | Login ready | Small module; rotation optional |
| Tenant – Records & Maintenance | Tenant payments & maintenance | View payments, download invoices, track/submit requests, make payments | Ava, Erin, Mohamed, Leyla | 14 Mar - 15 Mar 2025 | Profile & Lease ready | Small; rotate every 2 weeks |
| Security & Validation | system security | Authentication, database security, roles, SQL injection prevention, audit/logging | Mohamed, Chiko, Ava, Erin | 17 Mar - 19 Mar 2025 | Database ready | Critical; can overlap with small UI tasks |
| Final Testing | System verification & quality | End-to-end testing | Mohamed, Ava, Erin, Leyla | 20 Mar - 20 Mar 2025 | All modules complete | Ensures system works as intended; can overlap with small UI fixes |

### Team skills assessment

| Team Member | Strengths / Good Skills | Gaps / Areas to Improve |
| --- | --- | --- |
| Chiko | Problem-solving, Task-efficient | UI/UX design, Project planning |
| Ava | System design, Team communication | Distractible, Problem-solving |
| Erin | Project planning, Documentation | Problem-solving, Communication |
| Mohamed | Coding logic, System design | Rushed, Project planning |
| Leyla | UI Design, Team communication | SQL knowledge, Documentation |